|  | IT Audit Summary, Findings and Roadmap Sir James Smith's School A summary of the current IT estate, key findings, principal risks and a prioritised improvement roadmap based on the site audit and readiness assessment. Prepared to provide a clear view of infrastructure health, cyber posture, migration readiness and recommended next steps for St James School. Audit focus Infrastructure • Cyber Security • Migration Readiness www.teamunleashed.co.uk Unleashed Solutions Ltd ¦ Microsoft 365 migration and managed IT specialists |
| --- | --- |

CHAPTER 1 Executive Summary

This report provides a detailed IT audit summary, key findings and recommended roadmap for Sir James Smith's School based on the site audit and readiness assessment workbook. The purpose of the document is to turn the raw audit workbook into a structured narrative report that explains what has been found, what the key risks are, what decisions need to be made and how the school should structure remediation and improvement activity over the next 12 and 36 months. The report covers the key areas that have been audited: data infrastructure, network and Wi-Fi, client compute, software, cyber security, tenancy readiness and core application / Microsoft 365 capability.

At a headline level, Sir James Smith's School operates a sizeable and functional school IT estate, but much of the core infrastructure is beyond warranty or requires formal lifecycle validation. The workbook records 16 servers, 28 edge switches, 44 Wi-Fi devices, 435 client devices, 18 software systems, 9 cyber controls and separate Microsoft and Google migration readiness assessments. Cyber controls are 55.6% complete, Microsoft migration readiness is 50.8%, and Google migration readiness is 29.1%. This means the school has both an immediate remediation need and a structured evidence-gathering requirement before any major migration or refresh activity is treated as low risk.

| Audited area | Scope of review in this document |
| --- | --- |
| Data infrastructure | Servers, storage, virtualisation and SAN-related dependency, support and refresh considerations. |
| Network and Wi-Fi | Core and edge switching, firewalls, wireless platform direction and Wi-Fi 7 readiness implications. |
| Client compute | Windows devices, Chromebooks and tablets, including lifecycle and management maturity. |
| Software | School applications, business systems, ownership and dependency mapping. |
| Cyber security | Control coverage, evidence quality, disaster recovery assurance and security maturity. |
| Tenancy readiness | Readiness for migration into the central tenancy planned by West Country Schools Trust. |
| Core application / A3 | Microsoft 365 A3 feature utilisation, especially security, compliance and device management capabilities. |

| Headline area | Position | Summary |
| --- | --- | --- |
| Infrastructure lifecycle | High risk | Servers, storage, switching, firewalls and Wi-Fi platforms are largely assumed to be out of warranty and approaching or beyond support dates. |
| Cyber assurance | Moderate to high risk | Controls are present, but DR testing, backup restore evidence and broader assurance documentation need strengthening. |
| Migration readiness | Not ready | Microsoft migration readiness is approximately 50.8%, while Google migration readiness is approximately 29.1%; both require further evidence and remediation before cutover. |
| Microsoft 365 A3 utilisation | Under-utilised | The school appears to hold A3 licensing but is not fully using several included security, management and compliance features. |

| CHAPTER 2 RAG Summary |  |  |
| --- | --- | --- |
| Area | Status | Comment |
| Data Infrastructure | Red | Physical servers include Dell PowerEdge R640/R740XD hosts and multiple virtual servers; support, warranty and lifecycle evidence must be confirmed, with one expired physical client/server asset identified. |
| Network and Wi-Fi | Red | The network is mainly UniFi/Ubiquiti with multiple expired edge switches and Wi-Fi access points; lifecycle and replacement planning are required. |
| Client Compute | Amber | The estate totals 435 devices, with a large number of expired or ageing Chromebooks, desktops, laptops and tablets alongside newer Dell devices. |
| Software | Amber | Critical applications have been identified, but dependencies and renewals need validation. |
| Cyber Security | Amber / Red | Controls are partially complete; DR remains critical until Veeam restore testing, backup evidence and recovery documentation are fully evidenced. |
| Tenancy Readiness | Red | Microsoft readiness is just over halfway complete and Google readiness is below one third complete, with 27 Microsoft and 39 Google remediation items. |
| Core Application / A3 | Amber | The school appears to own useful A3 capability that is not yet being fully utilised. |

| CHAPTER 3 Decisions Required |  |
| --- | --- |
| Decision area | Decision required |
| July migration | Confirm whether the July migration proceeds on evidence, or whether unresolved critical items should trigger a change to timeline. |
| Infrastructure refresh path | Approve a phased refresh and transition strategy for servers, storage, network, firewalls and wireless. |
| Cloud-first transition | Confirm which remaining local workloads should be retained, retired or moved to Microsoft 365 / Azure. |
| RMM / management tooling | Decide whether Microsoft-native tooling alone is enough, or whether the estate requires dedicated RMM capability. |
| Microsoft 365 A3 | Confirm whether A3 optimisation is a priority workstream before any licence uplift is considered. |

| CHAPTER 4 Immediate Priorities Before July Migration |  |
| --- | --- |
| Priority | Immediate action |
| Identity and domain evidence | Complete identity exports, guest reviews, admin role validation and confirmed DNS / domain evidence. |
| Mail flow and retention | Validate connectors, SPF, DKIM, DMARC, archive and legal hold requirements before cutover. |
| Teams / SharePoint / OneDrive discovery | Complete ownership, permissions and workload inventory discovery for collaboration and data services. |
| Application and SSO dependencies | Confirm all third-party app, SSO, identity and service-account dependencies that could be affected by migration. |
| Support and communications plan | Agree cutover support model, user communications, test users and explicit go / no-go criteria. |

CHAPTER 5 School and Audit Overview

The audit workbook identifies Sir James Smith's School as a WeST site located at Dark Lane, Camelford, Cornwall, PL32 9UJ. The workbook records approximately 75 staff, 605 students and 435 client devices. The audit date is 16 June 2026 and the auditor is Joe Mortlock. The main senior contact is Marc Cooper, the School Business Manager is Donna Whitehead, and the IT Lead / Network Manager is Dave Mahoney. The site has a mixed on-premise and cloud estate, Microsoft 365 Education A3 licensing, and a range of local infrastructure, school systems and supplier dependencies that require governance and lifecycle planning.

The high level information tab is useful because it frames the school context, contact roles and supplier assumptions, but it is still partly assumption-led. Main contacts, operational owners, DPO route, supplier details and some contract end dates still need formal validation. That matters because these details are not merely administrative. They determine who signs off risk, who owns remediation actions, who can evidence compliance, and who should be involved in any future migration, refresh or security programme.

This means the audit should be read in two ways at once. First, it is a baseline view of the current health of the St James IT estate across the key audited areas. Second, it is a readiness document for imminent change, because decisions made now about evidence, risk acceptance, infrastructure dependency and Microsoft 365 configuration will directly affect the July migration plan.

Recommendation for the High Level Info tab: confirm and complete all named contacts, supplier ownership, support arrangements, contract dates and governance roles so the workbook can serve as a live operational reference as well as an audit record. This should include confirming the real technical owner for infrastructure, security and migration readiness, and ensuring that critical systems such as MIS, finance, safeguarding, filtering and backup each have a named service owner.

CHAPTER 6 Executive Assumptions and Lifecycle Principles

Summary

The trust has already made a number of executive decisions that should now drive the remediation and roadmap recommendations within this report. These decisions are important because they provide a consistent planning framework for lifecycle, supportability and cloud direction across the estate.

| Executive principle | Trust position |
| --- | --- |
| 5 year review point | All hardware should be reviewed for replacement every 5 years and replaced where possible. |
| 7 year replacement limit | All hardware should be replaced after 7 years due to support and service life coming to an end. |
| Cloud-first replacement | When hardware is replaced, the default approach should be cloud first, including decommissioning servers and moving services to Microsoft 365 or Azure wherever possible. |
| Physical infrastructure exception | Physical infrastructure such as switches, Wi-Fi access points and firewalls will still need physical replacement, and some legacy applications or databases may still require physical or local server hosting for a period. |
| Client operating systems | All client devices should run supported operating systems, with the next client refresh moving from Windows 11 to Windows 12. |

Key Findings

These decisions materially affect how the recommendations in this report should be interpreted. They mean the school should not aim to prolong ageing hardware indefinitely, and they also mean that refresh planning should avoid defaulting to traditional like-for-like replacement where workloads can instead be retired, migrated or transformed into cloud services. They also create a clear expectation that client operating systems remain in support and that future refreshes are aligned to the Windows platform roadmap.

Recommendations

| Recommendation area | Recommended action |
| --- | --- |
| Lifecycle governance | Apply the 5 year review and 7 year replacement principles to all infrastructure and end-user hardware planning. |
| Cloud-first replacement | When hardware comes due for refresh, challenge whether the workload can be retired, moved to Microsoft 365 or migrated to Azure before replacing local infrastructure. |
| Supported client platform | Ensure all client devices remain on supported operating systems and plan the next refresh cycle on the assumption of a Windows 11 to Windows 12 transition. |

Risks if Recommendations Are Not Undertaken

Without a clearly applied lifecycle and cloud-first decision framework, the school risks falling into reactive replacement, inconsistent support positions and higher long-term infrastructure cost. It also risks continuing to refresh local services that may no longer need to remain on-premise.

CHAPTER 7 Dashboard and Management Overview

The dashboard tab is the clearest management summary in the workbook. It records 16 servers, 28 edge switches, 44 Wi-Fi devices, 435 client devices, 18 software systems, 9 cyber controls, 61 Microsoft migration readiness checks and 55 Google migration readiness checks. Cyber controls are 55.6% complete, Microsoft migration checks are 50.8% ready and Google migration checks are 29.1% ready. The dashboard also identifies 3 high or critical cyber risks, 27 Microsoft migration remediation items, 39 Google migration remediation items and 414 warranty or lifecycle risk items. These figures point to the same conclusion: the school requires structured remediation, evidence collection and lifecycle planning before moving into major change.

A particularly important point from the dashboard is that Microsoft migration readiness is only just over halfway complete, while Google readiness is materially lower. In practical terms, this means the school may already have a number of operational controls in place, but still lacks the discovery evidence, dependency mapping and remediation needed for a safe tenancy migration. A school can be operationally functioning and still not be migration-ready. The dashboard should therefore be used as the executive scorecard for governance discussions, with a focus on moving assumptions to verified facts and moving red or amber migration items toward controlled readiness.

Recommendation for the Dashboard tab: retain this as the management summary page, but tighten the quality of the data that feeds it. In particular, all lifecycle, warranty, migration evidence and cyber assurance fields should move from assumed to validated status over the next phase of work so that dashboard decisions are based on confirmed evidence rather than best estimates.

CHAPTER 8 Data Infrastructure – Servers, SAN and Storage

Summary

| Infrastructure item | Position | Main concern | Recommended response |
| --- | --- | --- | --- |
| Dell PowerEdge hosts | Lifecycle validation required | Three Dell physical servers host backup and virtualisation workloads; warranty/support dates need confirmation. | Validate support, map workloads and decide retain, reduce or replace. |
| Virtual servers | Mixed operating systems | Windows Server 2012 R2, 2016 and 2025 workloads are present, including DC, DNS, DHCP, file storage, PaperCut, Impero and AD Connect dependencies. | Confirm topology, firmware and replacement priority. |
| Storage / SAN evidence | Incomplete in source tab | SAN switching and SAN storage sections require completion and validation against the dashboard assumptions. | Confirm utilisation, data criticality and transition path. |

The school is carrying a meaningful dependency on local compute and virtual infrastructure. The data infrastructure tab lists three Dell physical servers and a range of virtual workloads, including domain services, DHCP, DNS, file storage, PaperCut, Impero, SIMS-related access, MDT/WDS, NetSupport Notify, AD Connect and Veeam backup. The main issue is not simply age, but reduced supportability, recovery confidence and increased risk of unplanned failure if core workloads remain on this platform without a clear transition strategy.

Key Findings

The strategic decision is whether to refresh like-for-like, extend support temporarily, or reduce local dependency as more services move to Microsoft 365 and other cloud platforms. The preferred direction should align to the migration and cloud roadmap rather than defaulting to a large infrastructure replacement

Recommendations

| Recommendation area | Recommended action |
| --- | --- |
| Lifecycle validation | Validate serial numbers, warranty dates, firmware levels and actual support status across hosts, SAN and storage. |
| Workload dependency | Document which services remain dependent on local virtual infrastructure and storage. |
| Support strategy | Assess whether short-term support extension or third-party maintenance is viable while transition planning is completed. |
| Target-state strategy | Create a server and storage strategy aligned to migration and cloud direction, with refresh only where strategically necessary. |

Risks if Recommendations Are Not Undertaken

If the school does not validate and address the server and storage position, it risks carrying critical workloads on unsupported platforms with limited recovery assurance and little room for planned transition. This increases the chance of reactive failure, unplanned cost and disruption to both operational services and future migration activity.

CHAPTER 9 Network and Wi-Fi – Refresh Direction and Wi-Fi 7 Readiness

Summary

| Network area | Position | Main concern | Recommended response |
| --- | --- | --- | --- |
| Core switching | Mixed / needs validation | Core inventory includes BTnet Cisco Meraki MX67 and UniFi USW Pro 48 PoE; lifecycle and support evidence is incomplete. | Refresh as part of the core network modernisation plan. |
| Edge switching | Expired mixed UniFi/Ubiquiti/Netgear estate | 28 edge switches are recorded, with many marked expired and several serials or lifecycle dates still unknown. | Phase replacement in line with wireless refresh priorities. |
| Wi-Fi platform | Mixed Wi-Fi 5 / Wi-Fi 6 estate | 44 UniFi access points are recorded, including AC Pro, Nano HD, U6 Pro, U6 LR and U6 Lite models, all marked expired in the workbook. | Plan a phased journey toward Wi-Fi 7 with switching alignment. |
| Firewalls | Smoothwall child node | Smoothwall S9 is recorded as a child node of the WeST Smoothwall tenancy; support and lifecycle detail should be confirmed. | Replace with a modern supported firewall pair. |

Wireless is now a critical service layer. The current estate is a mixed UniFi platform with both Wi-Fi 5 and Wi-Fi 6 access points. The workbook records 44 Wi-Fi devices and 28 edge switches, with many switches and access points marked as expired. This creates a clear need for lifecycle validation and a phased network refresh plan rather than isolated device replacement.

Key Findings

A move toward Wi-Fi 7 should be planned as a campus network refresh, not just an access point refresh. Future wireless performance will likely require more modern switching, stronger PoE capability and cleaner uplink design.

The refresh should therefore be phased: validate and stabilise first, replace unsupported firewalls and core components next, then align edge switching and wireless replacement to the future wireless strategy.

Recommendations

| Recommendation area | Recommended action |
| --- | --- |
| Inventory validation | Validate the core and edge switching inventory, firewall support state and actual access point count. |
| Phased refresh plan | Produce a phased network refresh plan covering firewalls, core switching, edge switching and wireless. |
| Wi-Fi 7 readiness | Assume partial switching refresh will be needed to support future Wi-Fi 7 PoE and uplink requirements. |
| Wireless strategy | Redesign the wireless strategy around performance, density and future growth rather than maintaining legacy Wi-Fi 5 architecture. |

Risks if Recommendations Are Not Undertaken

If the network and wireless estate is left on unsupported legacy platforms, the school risks reduced resilience, increasing support issues, security exposure at the network edge and a future wireless refresh that becomes more expensive because it has not been designed alongside switching and firewall replacement.

CHAPTER 10 Client Compute – Estate Quality and Lifecycle Control

Summary

| Device area | Position | Main concern | Recommended response |
| --- | --- | --- | --- |
| Windows desktops and laptops | Mixed warranty position | Many older HP/Dell/Lenovo devices are expired, while newer Dell OptiPlex, Latitude and Pro Micro devices remain active. | Improve Intune-based governance and standardisation. |
| Chromebooks | Large expired Chromebook estate | Numerous Samsung, Dell, Lenovo, Packard Bell and HP Chromebooks are marked expired, with several medium replacement priorities. | Confirm Google Admin policy, ownership and replacement planning. |
| iPads / tablets | Mostly expired iPad estate | Several iPad 6th, 7th, 8th, Mini and Pro devices are recorded as expired and need MDM/lifecycle confirmation. | Confirm mobile device management and safeguarding settings. |

The client estate is not only a hardware issue; it is a management maturity issue. The workbook records 435 devices across Chromebooks, desktops, laptops, interactive screens and tablets. A significant proportion of older Chromebooks, HP and Dell desktops/laptops, Apple iMacs and iPads are marked expired, while newer Dell Latitude, OptiPlex and Pro Micro devices remain active. This mixed position requires stronger lifecycle control, asset validation, warranty evidence and Microsoft-native or dedicated management tooling where appropriate.

Key Findings

The priority is to improve asset accuracy, lifecycle planning and management consistency across Windows, ChromeOS and iPadOS so support and security can be delivered more predictably

Recommendations

| Recommendation area | Recommended action |
| --- | --- |
| Asset validation | Validate every device class, ownership assumption and asset record in the register. |
| Lifecycle control | Identify and replace expired devices and define a formal lifecycle and replacement policy by device type. |
| Windows management | Expand Windows management through Intune and align policy control to current A3 capability. |
| RMM / proactive management | Review whether Microsoft-native tooling alone is sufficient or whether a dedicated RMM platform is required to provide proactive monitoring, alerting, scripting and remote remediation across the estate. |
| Estate simplification | Simplify and standardise the estate over time so security, patching and support can be delivered consistently. |

Risks if Recommendations Are Not Undertaken

If the device estate remains only partially governed, the school will carry higher support overhead, weaker security consistency and less reliable lifecycle planning. It will also fail to extract the full value of its current Microsoft 365 A3 licensing from a device management and compliance perspective.

CHAPTER 11 Software and Core Application Findings

Summary

| Software area | Position | Main concern | Recommended response |
| --- | --- | --- | --- |
| MIS, finance and safeguarding | Critical operational systems | ESS SIMS Connect, PFS, iTrent, CPOMS, ParentPay, ClassCharts and related systems require owner, renewal and integration validation. | Build a dependency and ownership matrix for each critical platform. |
| Operational and IT systems | Present but partly assumed | PaperCut MF, Civica, Impero, LogMeIn Resolve and Jamf School may have local server, AD, identity or endpoint dependencies. | Validate hosting, identity and file/email dependencies. |
| Renewal and contract position | Mixed confirmed and unknown dates | SIMS is recorded to 31/10/2026, PFS to approximately 31/07/2027, Impero to 31/08/2028 and Jamf recurring licensing to 31/07/2026; several dates remain unknown. | Confirm all true renewal dates and supplier owners. |

Critical school systems are present, but the audit still needs to evolve from a software list into a validated dependency register that supports both migration and recovery planning. The workbook records 18 software systems, including ESS SIMS Connect, PFS, iTrent, CPOMS, ParentPay, PaperCut MF, Civica, ClassCharts, Impero, LogMeIn Resolve and Jamf School. Several systems have unknown renewal dates, while others are tied to specific contract or licensing dates.

Key Findings

The key requirement is to confirm ownership, renewal timing, hosting model and technical dependency for each critical application so operational and migration decisions are made with confidence

Recommendations

| Recommendation area | Recommended action |
| --- | --- |
| Application validation | Validate every listed application, hosting model, owner and contract / renewal date. |
| Dependency matrix | Document whether each system depends on Microsoft 365 identity, email, local servers, print or file services. |
| Recovery and migration planning | Ensure every critical system has a documented recovery consideration and migration impact note. |

Risks if Recommendations Are Not Undertaken

If software ownership, integration and dependency information remains incomplete, the school increases its exposure to migration disruption, renewal risk and avoidable operational outages. Critical systems may also become harder to recover or support because their real dependencies are not properly documented.

CHAPTER 12 Cyber Security Findings and Recommendations

Summary

| Cyber area | Position | Main concern | Recommended response |
| --- | --- | --- | --- |
| Endpoint and email security | Sophos Central complete | Sophos is recorded for servers, desktops, laptops and supported endpoints; health and monitoring cadence require evidence. | Validate scope, owners and reporting process for each control. |
| Backup and recovery | Critical assurance gap | Veeam local backup and DR are marked complete, but restore testing, RTO/RPO and evidence still require documentation. | Run restore tests and document the DR plan and outcomes. |
| Cyber baseline / governance | Cyber Essentials is not currently held and several controls are marked N/A or require further confirmation. | Cyber Essentials not yet held and evidence discipline needs strengthening. | Consider a formal cyber baseline improvement plan. |

The school has a credible cyber toolset, but the biggest weakness is evidence. The workbook records 9 cyber controls and a 55.6% completion position. Sophos Central, Veeam backup, Smoothwall filtering and 1Password are recorded as in place, but Microsoft 365 backup, cloud backup and email security are marked N/A or require confirmation. Disaster recovery remains the most important assurance gap until restore testing and evidence are completed.

Key Findings

The current cyber posture would be strengthened significantly by better testing, stronger evidence discipline and a more formal baseline review aligned to standards such as Cyber Essentials

Recommendations

| Recommendation area | Recommended action |
| --- | --- |
| Recovery assurance | Complete restore and DR testing and retain evidence for Microsoft 365 and local workloads. |
| Control validation | Validate endpoint, filtering, backup and email security coverage and review cadence. |
| Identity and access | Review MFA, privileged access and admin ownership against expected cyber baseline standards. |
| Cyber maturity | Consider a formal Cyber Essentials readiness and cyber assurance improvement plan. |

Risks if Recommendations Are Not Undertaken

If the school does not improve cyber assurance and recovery evidence, it may incorrectly assume that it is more resilient than it really is. In a real incident, this could translate into slower recovery, weaker governance confidence and higher operational disruption than expected.

CHAPTER 13 Microsoft 365 A3 Review – Security, Compliance and Device Management Opportunities

Summary

The school appears to hold Microsoft 365 Education A3 but is not fully using the security, management and compliance features that could improve device governance and Microsoft-native security maturity. It is also notable that there does not appear to be a dedicated RMM platform in place. For an estate of approximately 300 devices, that should be reviewed carefully because support teams are likely to need proactive monitoring, alerting, remote remediation and estate-wide operational visibility beyond a purely reactive support model.

Key Findings

| A3 capability area | Current apparent position | Recommendation |
| --- | --- | --- |
| Intune for Education / device management | Entitled but not fully enabled/configured | Use A3 to standardise Windows device enrolment, compliance, update rings and policy enforcement. |
| Defender for Endpoint Plan 1 | Appears under-used or not fully evidenced | Review whether the school should use Microsoft-native endpoint security more fully alongside or instead of overlapping tooling. |
| Conditional access / Entra ID governance | Needs validation and stronger evidence | Review MFA, admin role assignments, guest access and authentication policies against trust standards. |
| Compliance / Purview baseline | Feature entitlement appears ahead of operational use | Review retention, content search, DLP and governance settings already available under current licensing. |

Recommendations

| Recommendation area | Recommended action |
| --- | --- |
| A3 optimisation review | Complete a formal Microsoft 365 A3 optimisation review based on verified tenant evidence. |
| Device and endpoint security | Adopt or validate Intune, Defender and core Windows security controls already included in A3. |
| RMM / operational tooling | Review whether Microsoft-native tooling alone is sufficient for device operations or whether dedicated RMM capability is needed to manage an estate of this size effectively. |
| Identity and compliance | Review Entra governance, compliance, retention and related Microsoft-native capabilities before considering any licence uplift. |

Risks if Recommendations Are Not Undertaken

If the school continues to under-use A3 capabilities, it may spend more than necessary on overlapping tooling or continue to operate with weaker device governance and security controls than its current licence already supports. This would represent both a risk and a missed value opportunity.

CHAPTER 14 Migration Readiness – Key Steps Before Any Cutover

Summary

The migration assessment should be treated as a live project control register. It shows that Microsoft readiness is improving but still incomplete, and Google readiness is materially behind. The workbook records 61 Microsoft migration checks, with readiness at approximately 50.8% and 27 remediation items. It also records 55 Google migration checks, with readiness at approximately 29.1% and 39 remediation items. These figures should drive evidence collection, owner assignment and go/no-go controls.

| Migration area | Status | Main risk / gap | Immediate next step |
| --- | --- | --- | --- |
| Tenant and identity | Partly ready | Tenant discovery, domains, users, groups, roles and licensing have several ready items, but MFA and conditional access require remediation. | Complete identity exports and sign off conflicts, guests and admin roles. |
| Email and DNS | Remediation required | Mail flow, SPF, DKIM, DMARC, DNS access and retention remain important blockers or remediation areas. | Validate DNS and mail flow records and confirm retention / archive requirements. |
| Teams, Groups and SharePoint | In progress | Teams, Groups, SharePoint, private/shared channels and permissions require inventory review and migration treatment decisions. | Export Teams, Groups and SharePoint inventories and agree migration treatment for each workload. |
| OneDrive and data ownership | In progress | OneDrive usage reports are present, but stale data, inactive users, ownership and sharing links still need review. | Complete OneDrive and data ownership review and identify stale or orphaned content. |
| Applications and SSO | Remediation required | Third-party app registrations, OAuth consents, SSO integrations and school application dependencies may block migration if not mapped. | Complete application dependency matrix and confirm SSO, app consents and service account impact. |
| Devices and post-migration planning | Remediation required | Device enrolment, Chromebook treatment, post-migration validation, decommission and retention planning need completion. | Confirm Intune/device path, user testing, cutover support plan and source tenancy decommission steps. |

Key Findings

| Recommendation area | Recommended action |
| --- | --- |
| Red / remediation items | Close all red or remediation-required areas before any cutover date is treated as confirmed. |
| Evidence pack | Build a formal migration evidence pack covering Teams, SharePoint, OneDrive, DNS, mail flow, apps and SSO. |
| Testing and acceptance | Define acceptance criteria, validation testing and explicit go/no-go decision points for the July migration. |
| Execution readiness | Only proceed once the school can evidence that the migration is technically, operationally and governance-ready. |

If July remains the target, the remaining readiness actions now need active project ownership, evidence discipline and clear go/no-go decisions rather than informal follow-up.

Recommendations

Risks if Recommendations Are Not Undertaken

If the remaining migration readiness work is not completed before the planned July move, the school risks entering cutover with unresolved dependency, security, retention or application issues. That could lead to avoidable disruption, rollback pressure, or a migration that succeeds technically but creates operational and governance problems immediately afterwards.

| CHAPTER 15 Final Recommendations by Workbook Tab |  |  |  |
| --- | --- | --- | --- |
| Period | Area | Specific actions | Timing driver / renewal context |
| Immediate | Tenancy readiness | Complete Microsoft 365 and Google Workspace evidence exports, including Teams, Groups, SharePoint, OneDrive, DNS, mail flow, Google Drive, Classroom, ChromeOS, apps, SSO and retention evidence; finalise the migration dependency register and go/no-go criteria. | 27 Microsoft and 39 Google remediation items remain open. |
| 0 to 3 months | Cyber security | Run sample restore tests for Veeam and any cloud backup services; document DR process, RTO and RPO; validate privileged access, MFA, 1Password, Sophos, Smoothwall and backup review cadence. | Cyber controls are 55.6% complete, with DR still critical until evidenced. |
| 0 to 3 months | Data infrastructure | Validate all physical host, virtual server, SAN and storage records, including serials, firmware levels, workload mappings and actual support positions; confirm whether short-term maintenance extension is available; identify workloads that can be reduced or moved off the platform after migration. | 16 servers are recorded; lifecycle evidence and incomplete SAN/storage details require validation. |
| 0 to 6 months | Network and Wi-Fi | Validate core and edge switch roles, uplinks, PoE demand, Smoothwall support position, AP count and Wi-Fi 5/6 mix; identify switches most likely to constrain future wireless refresh. | 28 edge switches and 44 Wi-Fi devices are recorded, with many marked expired. |
| 0 to 6 months | Microsoft 365 A3 | Complete an A3 optimisation review; enable or validate Intune for Education, Defender for Endpoint Plan 1, device compliance, update rings, conditional access and core compliance settings already available in the licence. | Current platform assumed as Microsoft 365 Education A3. |
| 6 to 9 months | Software and suppliers | Validate all key system contracts, owners, integrations and renewal dates; build a dependency matrix for ESS SIMS Connect, PFS, iTrent, CPOMS, ParentPay, PaperCut, Civica, ClassCharts, Impero, LogMeIn Resolve and Jamf School. | Several renewal dates are known, but many remain unknown or require contract validation. |
| 6 to 12 months | Client compute | Clean and confirm the 435-device register, replace expired exception devices, define a lifecycle standard by device class and align Windows devices to stronger Intune-based management where appropriate. | Large numbers of Chromebooks, older desktops/laptops and iPads are marked expired; newer Dell devices remain active. |
| 9 to 12 months | Infrastructure planning | Produce and approve a phased refresh strategy for servers, storage, switching, firewalls and wireless, including budget options, sequencing and a decision on what should be retained, supported, replaced or retired. This strategy should explicitly apply the trust’s 5 year review rule, 7 year replacement rule and cloud-first principle. | Needed before unsupported infrastructure creates a forced reactive replacement cycle. |

| CHAPTER 16 36 Month Roadmap |  |  |  |
| --- | --- | --- | --- |
| Period | Area | Strategic items | Renewal / lifecycle driver |
| 12 to 18 months | Core infrastructure | Decide whether the remaining server and storage estate should be refreshed, reduced or partly retired after cloud and tenancy changes; replace any infrastructure with unacceptable support risk or no viable maintenance path. Apply the trust principle that all hardware is reviewed at 5 years and replaced by 7 years where support and service life are ending. | 16 servers and multiple virtual workloads require support, warranty and workload dependency confirmation. |
| 12 to 18 months | Firewalls and core network | Replace unsupported firewalls and core switching with modern, supportable platforms sized for security policy growth, modern wireless and future cloud-first traffic patterns. | Smoothwall and core switching lifecycle/support evidence should be confirmed alongside network refresh planning. |
| 12 to 24 months | Microsoft 365 maturity | Move from initial A3 optimisation into policy-led Microsoft platform maturity: stronger endpoint compliance, better update governance, clearer identity controls, improved retention and more structured compliance reporting. | Should be completed before any future licence uplift discussion. |
| 12 to 24 months | Supplier and application review | Use the now-validated software and supplier inventory to review each critical contract ahead of 31/12/2026 renewals, confirm value, hosting direction, integration dependencies and platform fit. | Known dates include SIMS 31/10/2026, Veeam 30/11/2026, Sophos 31/08/2027, PFS circa 31/07/2027, Impero 31/08/2028 and Jamf recurring 31/07/2026. |
| 18 to 30 months | Wireless and edge network | Begin phased replacement of expired edge switching and wireless access points in line with the target wireless strategy, prioritising areas with density, age, performance or PoE constraints. | The recorded estate is mixed UniFi/Ubiquiti/Netgear switching and UniFi Wi-Fi 5/6 access points, many marked expired. |
| 24 to 36 months | Wi-Fi 7 journey | Move toward a wireless architecture designed for Wi-Fi 7, supported by modern switching capable of delivering the required PoE budgets, uplink performance and management simplicity. Apply cloud-first principles where possible, while recognising that core network and wireless infrastructure must remain physical. | Strategic refresh path following replacement of unsupported legacy network components. |
| 24 to 36 months | Lifecycle governance | Embed a rolling renewal and lifecycle governance model so the school is no longer surprised by hardware support expiry, software contract renewals or unmanaged configuration drift. | Should be informed by the validated audit workbook and used as an annual planning control. |

CHAPTER 17 Summary

| Workbook tab | Recommendation summary |
| --- | --- |
| Dashboard | Use as the governance summary, but update management decisions against the latest figures: 435 devices, 16 servers, 28 edge switches, 44 Wi-Fi devices, 55.6% cyber completion, 50.8% Microsoft readiness and 29.1% Google readiness. |
| High Level Info | Validate contacts, supplier ownership, contract dates and governance responsibilities. |
| Data Infrastructure | Validate lifecycle and support data, assess workload dependency and create a server and storage strategy. |
| Network and Wi-Fi | Build a phased refresh plan with Wi-Fi 7 as the strategic destination and modern switching as an enabling dependency. |
| Client Compute | Validate the device register, replace expired assets, improve management maturity and review whether dedicated RMM capability is required for an estate of this size. |
| Software | Turn the software list into a dependency matrix for migration, recovery and governance planning. |
| Cyber Security | Move from tool ownership to evidenced control assurance, especially around DR and privileged access. |
| Migration Readiness | Complete dependency discovery, evidence collection and remediation before any migration cutover is approved. |
| Core Application / A3 | Optimise Microsoft 365 A3 security, device management and compliance features already available, and review whether Microsoft-native tooling alone is sufficient or whether RMM capability is needed. |

The right response is not to assume that A5 is needed. The right response is first to optimise A3. That means confirming the actual licence position, confirming what is enabled, and then creating a practical adoption roadmap for Intune, Defender, device compliance, update governance, conditional access, audit visibility and core compliance settings. Only once the school has extracted value from A3 should it consider whether there is a genuine need for higher-tier Microsoft security or compliance licensing.